🦁 EduBoost SA

State of System Report

AI-Powered Adaptive Learning Platform for South African Learners

Grade R to Grade 7  |  CAPS Aligned  |  POPIA Oriented

Repository:  github.com/NkgoloL/edo-boost-main

Report Date:  29 April 2026

Status:  Active Development — Production Hardening Phase

# 1. Executive Summary

EduBoost SA is an AI-powered adaptive learning platform designed to serve South African learners from Grade R through Grade 7. Built on the principle of ubuntu — "I am because we are" — the platform aims to democratise access to personalised, culturally-relevant education in a country where educational inequality remains a critical challenge.

The codebase is currently in an active production-hardening phase. Core backend and frontend foundations are in place, with observability infrastructure, background task processing, and initial POPIA-oriented design all partially implemented. The system is not yet production-grade end-to-end, with known gaps in end-to-end test coverage, deployment standardisation, and full consent/audit verification.

## Overall Health Scorecard

| Domain | Current State | Status |
| --- | --- | --- |
| Backend API (FastAPI) | Functional, dev mode, endpoints documented | In Progress |
| Frontend (Next.js) | App Router modular; UI polish in progress | In Progress |
| Database & Migrations | Transitioning to full Alembic workflow | Partial |
| Authentication & Security | JWT + encryption in place; E2E gaps remain | Partial |
| AI/LLM Integration | Groq primary, Anthropic fallback, wired up | In Progress |
| Observability & Monitoring | Prometheus + Grafana scaffolded | Partial |
| Testing Coverage | Unit + integration tests; E2E coverage thin | Partial |
| CI/CD Pipeline | GitHub Actions present; gates evolving | In Progress |
| POPIA Compliance | Design goals defined; not fully verified | Planned |
| Production Deployment | Docker Compose local only; K8s/Bicep WIP | Not Started |

# 2. Project Overview

## 2.1 Mission & Context

EduBoost SA targets a significant gap in South African primary education by providing adaptive, AI-generated lessons that are culturally contextualised — referencing ubuntu, braai, rands, and local fauna — to ensure learners find content relatable. The platform aligns with the Curriculum and Assessment Policy Statement (CAPS) mandated by the South African Department of Basic Education.

## 2.2 Target Users

- Learners: Grade R (age ~5) through Grade 7 (age ~13)

- Parents/Guardians: via a parent portal for progress visibility

- Educational administrators and teachers (future roadmap)

## 2.3 Repository Statistics

| Attribute | Value |
| --- | --- |
| Repository | github.com/NkgoloL/edo-boost-main |
| Branch | main |
| Total Commits | 50 commits |
| Primary Language | Python (77.4%) |
| Secondary Languages | JavaScript (13.0%), PLpgSQL (8.5%), Shell (0.9%), Bicep (0.1%), Mako (0.1%) |
| License | MIT |
| Forks | 1 |
| Open Issues | 0 (tracked via audits/ directory) |

# 3. System Architecture

## 3.1 High-Level Architecture

EduBoost SA follows a layered, service-oriented architecture. The Next.js frontend communicates with the FastAPI backend via a RESTful API. The backend coordinates with PostgreSQL for persistence, Redis for caching and task brokerage, and Celery workers for asynchronous background processing such as RLHF batch jobs, report generation, and email delivery.

## 3.2 Component Breakdown

### Frontend — Next.js 14 (App Router)

Located at app/frontend/, the frontend uses the Next.js App Router pattern for modular page-level architecture. Key pages include dashboard, lesson delivery, diagnostic assessment, and a parent portal. A production-grade service layer exists at src/lib/api/ for coordinating API calls.

### Backend — FastAPI (Python 3.11)

Located at app/api/, the FastAPI application is the core system backbone. It includes:

- Routers: REST endpoint definitions

- Services: LLM orchestration and lesson generation logic

- ML module: IRT (Item Response Theory) adaptive engine for diagnostics

- Models: SQLAlchemy ORM definitions

- Orchestrator: Workflow coordination layer

- Judiciary: Policy and validation enforcement

- Fourth Estate: Audit and event logging support

- Profiler: Performance profiling helpers

- Constitutional Schema: Typing and schema governance helpers

### Database — PostgreSQL 16

The system uses PostgreSQL 16 via asyncpg for async queries. Schema management is transitioning from runtime auto-creation to a fully Alembic-driven migration workflow. Database initialisation, seeding, and audit migration SQL scripts are found in scripts/.

### Background Processing — Celery + Redis

Celery workers handle asynchronous tasks including RLHF feedback batch jobs, weekly study plan regeneration, parent report generation, and email dispatch via SendGrid. Redis 7 serves as both the Celery message broker and application cache, configured with a 256MB memory cap and allkeys-LRU eviction.

## 3.3 Infrastructure & Deployment

| Component | Technology | Local Port | State |
| --- | --- | --- | --- |
| Frontend | Next.js 14 | 3000 / 3002 | Running (dev) |
| API | FastAPI / Uvicorn | 8000 | Running (dev) |
| PostgreSQL | postgres:16-alpine | 5432 | Running |
| Redis | redis:7-alpine | 6379 | Running |
| Celery Worker | Celery 5.4 | — | Running |
| Celery Beat | Celery Beat | — | Running |
| Prometheus | prom/prometheus | 9090 | Running |
| Grafana | grafana 10.4.2 | 3001 | Running |
| Flower | Celery Flower 2.0 | 5555 | Running |
| Kubernetes (k8s/) | K8s manifests | — | WIP / Not deployed |
| Azure Bicep (bicep/) | IaC experiment | — | WIP / Not deployed |

# 4. Technology Stack

## 4.1 Backend Dependencies (Python 3.11)

| Package | Version | Purpose |
| --- | --- | --- |
| FastAPI | 0.111.0 | Web framework |
| Uvicorn | 0.29.0 | ASGI server |
| SQLAlchemy | 2.0.30 | ORM / async DB access |
| Alembic | 1.13.1 | Database migrations |
| asyncpg | 0.29.0 | Async PostgreSQL driver |
| Anthropic SDK | 0.28.0 | Claude (fallback LLM) |
| Groq SDK | 0.9.0 | Primary LLM inference |
| scikit-learn / scipy | 1.5.0 / 1.13.1 | ML / IRT adaptive engine |
| Celery | 5.4.0 | Async task processing |
| Redis | 5.0.4 | Cache + Celery broker |
| Pydantic v2 | 2.7.1 | Validation + settings |
| python-jose | 3.3.0 | JWT auth |
| Sentry SDK | 2.3.1 | Error tracking |
| Prometheus Instrumentator | 6.1.0 | Metrics exposure |
| boto3 | 1.34.110 | Cloudflare R2 / S3 storage |
| bleach + phonenumbers | 6.1.0 / 8.13.37 | PII scrubbing / POPIA |
| Supabase SDK | 2.4.6 | Optional auth / realtime |

## 4.2 Frontend Stack

- Framework: Next.js 14 with App Router

- Language: JavaScript / TypeScript

- Styling: Tailwind CSS (inferred from component structure)

- API Integration: Production-grade service layer (src/lib/api/)

- Build tooling: npm, package.json, package-lock.json

## 4.3 Testing Stack

- pytest 8.2.1 — core test runner

- pytest-asyncio 0.23.7 — async test support

- pytest-cov 5.0.0 — coverage reporting

- pytest-mock 3.14.0 — mocking

- factory-boy 3.3.0 — test data factories

- faker 25.2.0 — synthetic test data

# 5. Feature Implementation Status

## 5.1 Core Learning Features

| Feature | Description | Status |
| --- | --- | --- |
| Adaptive Diagnostic Engine | IRT-based assessments to identify knowledge gaps per grade level | In Progress |
| AI Lesson Generation | Groq/Anthropic powered lessons with SA cultural context | In Progress |
| Dynamic Study Plans | CAPS-aligned weekly schedules prioritising foundation gaps | Partial |
| Gamification (R–3) | XP, badges, streaks for younger learners | Partial |
| Gamification (4–7) | Discovery-based engagement for older learners | Planned |
| Parent Portal | AI-generated progress reports and guardian visibility | Partial |
| Progress Tracking | Per-learner performance history and gap analytics | In Progress |

## 5.2 Platform & Infrastructure Features

| Feature | Description | Status |
| --- | --- | --- |
| JWT Authentication | Token-based auth with encryption | In Progress |
| Rate Limiting | slowapi-based per-endpoint rate limiting | In Progress |
| Background Task Queue | Celery worker + beat for async jobs | In Progress |
| Metrics & Dashboards | Prometheus + Grafana stack scaffolded | Partial |
| Error Tracking (Sentry) | Sentry DSN configured | In Progress |
| Email Notifications | SendGrid + Jinja2 templates | In Progress |
| Object Storage | Cloudflare R2 via boto3 | Planned |
| CI/CD Automation | GitHub Actions; gates still evolving | In Progress |
| Kubernetes Deployment | k8s/ manifests present, not deployed | Not Started |
| Azure Bicep IaC | bicep/ directory, experimental | Not Started |

# 6. POPIA Compliance & Privacy Design

EduBoost SA is being built with a POPIA-aligned design philosophy, recognising the sensitivity of data relating to minors in an educational context. Below is the current state of each compliance dimension.

| POPIA Dimension | Current Implementation | Status |
| --- | --- | --- |
| Data Minimisation | Design goal: collect minimum required for learning workflows. Not yet verified end-to-end. | Partial |
| Pseudonymisation | Learner IDs kept pseudonymous in AI workflows; broader review pending. | Partial |
| Parental Consent | Intended as backend-enforced control before learner data use. Not yet fully wired. | Planned |
| Right to Erasure | Targeted as a tracked workflow; not yet verified across all data stores. | Planned |
| LLM Firewall | Lesson generation routed through backend; broader provider governance still hardening. | Partial |
| Audit Trail | fourth_estate.py and audit components exist; consent and access auditing incomplete. | Partial |
| PII Scrubbing | bleach (HTML sanitisation) and phonenumbers (SA phone detection) integrated. | In Progress |
| Encryption at Rest | cryptography lib + ENCRYPTION_KEY + ENCRYPTION_SALT configured. | In Progress |

Key risk: Several POPIA compliance dimensions are acknowledged design goals rather than verified end-to-end implementations. Before any production launch, a formal POPIA gap assessment should be conducted by a qualified privacy practitioner.

# 7. Testing & Quality Assurance

## 7.1 Test Structure

The tests/ directory contains both unit and integration test suites. The project uses pytest as the primary test runner, with async support via pytest-asyncio, mocking via pytest-mock, and synthetic data generation via factory-boy and faker.

## 7.2 Test Coverage Gaps (Known)

- End-to-end (E2E) test coverage is acknowledged as thin — a specific gap called out in the README

- Authentication, consent flows, and audit guarantees need deeper E2E validation

- Frontend E2E testing (visual/interaction) not yet in place

- AGENT_INSTRUCTIONS.md mandates a TDD loop (test-first), suggesting test-driven discipline is being actively instilled

## 7.3 Recent Test Fixes (CHANGELOG)

The most recent CHANGELOG entries (Unreleased) address:

- Normalised knowledge_gaps input handling in StudyPlanService (strings vs. dicts)

- Backward-compatible report object in ParentPortalService.generate_parent_report

- Python version pinned to 3.11 across CI and local environment (.python-version + GitHub Actions)

- check_env.sh script added to verify local Python runtime

## 7.4 Running Tests

Tests can be executed with the following commands:

- All tests: pytest

- Unit tests only: pytest tests/unit/ -v

- Integration tests: pytest tests/integration/ -v

- Coverage report: pytest --cov=app --cov-report=html

# 8. Known Gaps & Risks

## 8.1 Critical Gaps

| Gap | Detail | Risk Level |
| --- | --- | --- |
| No production deployment | Only Docker Compose local stack; K8s and Bicep are WIP | At Risk |
| E2E test coverage thin | Acknowledged gap; auth and consent flows unverified end-to-end | At Risk |
| POPIA not fully verified | Consent, erasure, and audit are design goals, not confirmed implementations | At Risk |
| DB migration drift risk | Transitioning to Alembic; drift prevention still a key focus | In Progress |
| CI/CD promotion gates | GitHub Actions present but production-promotion gates still evolving | In Progress |
| No runbooks | Operational runbooks not yet published | Planned |
| Frontend E2E testing | Browser-level E2E tests not yet in place | Planned |
| Contributing guidelines | Contribution process not yet formalised | Planned |
| LLM provider governance | Broader LLM firewall / multi-provider governance still hardening | In Progress |

## 8.2 Documentation Drift Warning

The README explicitly warns against documentation drift: "documentation must be kept aligned with the real repository state (avoid roadmap/report drift)". This is a deliberate risk callout by the maintainers — any future reporting or roadmap documents should be cross-referenced with actual code state, not marketing descriptions.

# 9. Agentic Development Workflow

EduBoost SA has adopted an AI-agent-assisted development model, documented in AGENT_INSTRUCTIONS.md. This represents an interesting architectural decision: the project is designed to be evolved collaboratively with AI coding agents (such as "Antigravity") using elevated autonomy.

## 9.1 Agent Operating Model

- Elevated Autonomy: Agents receive high-level 'Epics' and execute autonomously — not line-by-line instructions

- TDD Loop: Agents must write tests first, run them to confirm failure, implement the feature, re-run until green, then commit

- Browser Subagents: Used for visual verification of the Next.js frontend during development

- Chaos Sweeps: Agents proactively grep-search for POPIA compliance, type hints, and linting issues

- Terminal Heavy: Local Redis, Postgres, and Celery spun up to guarantee E2E integration before reporting back

## 9.2 Tracking Files

- audits/roadmaps/Agentic_Execution_Roadmap.md

- audits/reports/Agentic_Execution_Report.md

## 9.3 Version Control Discipline

All agent-produced changes must be committed and pushed to the remote repository immediately after completion, with descriptive commit messages referencing the Epic or task.

# 10. Recommendations & Next Steps

## 10.1 Immediate Priorities (Next 30 Days)

- Finalise Alembic migration workflow and disable any remaining runtime schema auto-creation

- Implement E2E test suite for critical user journeys: learner login → diagnostic → lesson → progress

- Conduct a formal POPIA gap assessment — engage a qualified privacy practitioner before launch

- Establish production deployment target: decide definitively between K8s and Bicep/Azure paths

## 10.2 Short-Term Priorities (30–90 Days)

- Complete parental consent enforcement in the backend before any real learner data is processed

- Implement and verify right-to-erasure workflow across all data stores including Redis and LLM call logs

- Harden CI/CD with production-promotion gates: test pass thresholds, coverage minimums, security scans

- Build and publish operational runbooks for each major service

- Formalise contributing guidelines to support team growth

## 10.3 Medium-Term Priorities (90+ Days)

- Expand observability to cover learner-journey SLOs and business-level metrics (daily active learners, lesson completion rate)

- Implement full browser E2E test suite (Playwright or Cypress) for frontend coverage

- Complete LLM provider governance framework — multi-provider routing, cost controls, content filtering

- Move Kubernetes manifests to a deployable state and establish a staging environment

- Formalise gamification mechanics for Grade 4–7 learners (currently planned, not implemented)

# 11. Conclusion

EduBoost SA is a well-conceived platform with a clear social mission and a mature architectural vision. At 50 commits, the project has established a solid technical foundation: a clean FastAPI/Next.js split, a well-defined service layer, IRT-based adaptive logic, and a thoughtful POPIA-oriented design philosophy.

The most significant risk at this stage is the gap between design intent and verified implementation — particularly around POPIA compliance, end-to-end test coverage, and production deployability. These are acknowledged gaps (the team has been admirably transparent about them) but they represent the critical path to any real-world learner deployment.

The agentic development model is an innovative differentiator: the project is built to evolve with AI assistance, which — if governed well — could accelerate hardening significantly. The TDD-first mandate for agents is a good discipline that, if consistently applied, will close test coverage gaps over time.

EduBoost SA has the right building blocks. The next 90 days will determine whether those blocks get assembled into a production-ready platform that can genuinely serve South African learners.

Built with Ubuntu — "I am because we are."  Every South African child deserves access to quality, personalised education.